SDLC Documentation: EduLib Library System

Methodology: Waterfall Model
Project: EduLib Schools Consortium - Library Management System
Members: Princes Ann Bautista, Richard Bengco, John Terrelle Cabillon, Charles David, Vince Russel Garcia, Brix Andrew Ibuna, Alyannce Vaughn Laxamana, Sean Masa, Janrey Nicdao, Markedrei Sangalang

1. Introduction

The EduLib Library Management System is a centralized software solution designed to replace legacy methods (Excel spreadsheets and paper records) for the EduLib Schools Consortium. The system manages the library inventory, student registry, and circulation (loans/returns) across 14 schools.

We have adopted the Waterfall Model for this project. This linear, sequential approach was chosen because the requirements were clearly defined by the consortium upfront, and the system requires a stable database architecture before application logic could be built.

2. Phases of Development

Phase 1: Requirement Gathering & Analysis

In this initial phase, we defined the specific needs of the library administrators and the constraints of the system.

Functional Requirements:

- Inventory Management: Ability to Add, Edit, and Delete books. Integration with Google Books API to fetch book details via ISBN automatically.

- Student Management: Register and edit student details (Name, School, Grade, Contact). View loan history per student.

- Circulation:

  - Borrow books with an automatic 14-day due date.

  - Prevent borrowing if the book quantity is 0.

  - Logic Rule: Prevent borrowing if the student currently has overdue books.

  - Return books and update inventory counts immediately.

- Reporting:

  - Generate reports for "Most Borrowed Books" and "Total Books per School."

  - Generate an "Overdue Books" report exportable to CSV and PDF.

Non-Functional Requirements:

- Platform: Python 3.8+ (Command Line Interface).

- Database: SQLite (Local storage, zero-configuration).

- Portability: Must run in a virtual environment with minimal dependencies (requests, reportlab).

Phase 2: System Design

Before writing code, the system architecture and database schema were designed to ensure data integrity.

2.1 Database Schema (ERD Concept)

- Books Table: Stores id, isbn (Unique), title, author, genre, quantity.

- Students Table: Stores id, name, school_name, grade_class, contact_info.

- Loans Table: Linking entity containing id, book_id (FK), student_id (FK), borrow_date, due_date, return_date, status.

2.2 Modular Architecture
The system is designed with a separation of concerns:

- database.py: Handles raw SQL connections and table initialization.

- library_service.py: Contains the business logic (calculations, API calls, constraints).

- reports.py: Dedicated module for file generation (PDF/CSV).

- main.py: The presentation layer (CLI Menu) handling user input.

Phase 3: Implementation

This phase involved the actual coding of the system, following the sequence defined in the architecture.

Step 1: Core Foundation

- Established src/database.py to create the SQLite database (edulib.db) and tables automatically on startup.

Step 2: Business Logic

- Implemented CRUD operations in src/library_service.py.

- Integrated the Google Books API using the requests library to enhance the "Add Book" feature.

- Implemented the logic for the 14-day loan period using Python's datetime and timedelta.

Step 3: Advanced Logic & Reporting

- Implemented src/reports.py using reportlab for PDF generation and the native csv library for data export.

- Added the "Overdue Check" logic to the borrowing function to enforce library rules.

Step 4: User Interface

- Built the Command Line Interface (CLI) in src/main.py to tie all functions together into a navigational menu.

Dev Workflow: utilized a Feature-Branch workflow (Git) where developers merged code into a development branch before finalizing.

Phase 4: Testing

Testing was conducted to ensure all requirements from Phase 1 were met.

4.1 Unit Testing

- Automated tests located in tests/ to verify:

  - Database connection reliability.

  - Book quantity decrementing upon borrowing.

  - Book quantity incrementing upon return.

4.2 System & Integration Testing

- API Test: Verified that entering an ISBN fetches the correct Title/Author from Google.

- Constraint Test: Attempted to borrow a book for a student with an overdue item (Expected Result: System blocks transaction).

- Report Test: Generated PDF/CSV files to ensure formatting is correct and files are readable.

Phase 5: Deployment

The system is deployed locally to the school administrators' machines.

Deployment Checklist:

- Environment Setup: Python 3.8+ installed.

- Dependencies: Execution of pip install requests reportlab.

- Initialization: First run of python -m src.main initializes the local edulib.db file.

- Security: The .gitignore file ensures that the local database containing student data is never uploaded to the public code repository.

Phase 6: Maintenance

The final phase of the Waterfall model, occurring after the system is in use.

- Bug Fixes: Addressing any runtime errors reported by librarians.

- Data Backups: Schools are advised to backup edulib.db weekly.

- Future Enhancements: Potential plans to migrate from SQLite to PostgreSQL if the consortium grows beyond the current 14 schools.